## Slide 1: Capstone Project Proposal
UCSD WES MAS
Bryce Rooney
(Manny Madina)

## Slide 2: Feasibility of LoRa in DoD applications
Objectives
  Characterize LoRa chirp spread waveform techniques for common DoD applications with the following characteristics of interest
    Jam resistance
    Low Probability of Detection (LPD)
    Low Probability of Interception (LPI)
    Communication performance at extremely low SNR (>-100dBm)
  Collaborate with industry and NIWC Pac on other industry standards, industry testing/evaluation practices, desired characteristics, and potential application exploration
  Write a research paper on findings with insight into desired (or not desired) characteristics and how this fits into DoD Advance Tactical Data Links (ATDL) research and development.

## Slide 3: Milestones
Documented plan for test characteristics after NIWC Pac and industry collaboration
  Includes details on equipment, set up, characterization context, and software design needed for Heltec boards to accomplish testing.
  Also report on industry practices and primary interests (keeping unclassified)
  Identify further project extensions or pivots based on collaboration
Software developed and verified for running LoRa in test environments
  The Heltec radio will need to be brought into a secret space and the radio must function with only wall power.
  Ability to utilize LCD and menu to configure parameters such as spread factor, freq, ect on start up.
  An application will need to be developed to have 2 radios communicating with ACK/NACK to exercise LoRa in tests.
  Must be able to characterize lost packet rates and metrics for example
Radio brought into spaces and testing performed
Research Paper Final Draft (MVP)
Additional extension application Demos
  Demo successful data exchange in real-world jamming scenarios
  Receive Starlink LoRa signals
  Support Manny’s Project?
  Try to jam or intercept Manny’s project?

## Slide 4: Schedule
Date | Milestone
April 10 | Finalize: Initial Collaboration with industry, Documented plans for tests, and software/code design requirements identified (finalize and report the what and how)
April 24 | Software development for Heltecs in progress and at least in debug/verification stage
May 8 | Characterization in progress. Coordination for bringing radios into secure space is finalized with dates (if not done already). Demo software and how this will be used in the facilities and simulated environments.
May 22 | All Data and information Obtained. Fully support research paper drafting
June 5 | Final Draft of Research Paper

## Slide 5: Risks
Research could quickly get into Classified territory.
  Careful considerations for reporting on “industry standards”
  Could limit reporting
Level of effort is not fully captured
  Could be under par for level of effort to satisfy Program
  Plans to add scope throughout project but continual scope creep is a risk

## Slide 6: Deliveries
Feasibility/research Paper (MVP)
  Quantitative Metrics of performance against industry tests
  Compare performance to unclass waveform performance
  Insight into industry lead waveform evaluation (limited to Unclassified)
  Analysis of waveform techniques to performance
  Potential application exploration
  Code design overview used for testing
  Test descriptions and context for relevance and wireless applications
Extensions
  Intercept Starlink LoRa signals
  Jam and/or intercept Manny’s Project in real time